**Meeting:** Eighth Official Sponsor Meeting

**Date:** 24th August 2016

**Location:** B3 Bistro

**Attendees:** Zong Wei, Wendy, Gao Min

Edmund, Boon Teck

**Absentees:** Weilun (Having class), Chingyi (Dance)

**Minutes Prepared by:** Wendy

**Vetted by:** Zong Wei

**Points to Note**

1. Boon Teck has the sms gateway -- Clickatell
2. Weather display is not necessary hence we will be removing
3. Show the important dates:

* **UI Completion: 27th Aug 2016**
* **Internal Testing: 28th Aug 2016**
* **Deployment to test flight for expert testing II: 30th Aug 2016**
* **Deployment to App Store for UAT 1: 12th Sep 2016**

1. Present new UI – prefer this than the orange color
2. Meeting date – meet when needed, can contact via whatsapp/email
3. Show them the analytics when we have decided on what analytics to show
4. Minimum 30 users
5. Wendy to send excel file to get mock data

Meeting is adjourned at **1900**.