**Date:** 9th September 2016

**Location:** Library Project Room 3.1

**Attendees:** Weilun, Zong Wei, Wendy, Ching Yi, Gao Min

**Absentees:** -

**Minutes Prepared by:** Wendy

**Vetted by:** Ching Yi

**Points to Note**

1. Main Page:
   * Remove highest (just put sales as the header)
2. Calendar Page:
   * Remove monthly overview
   * Put weekly overview below with detailed list
3. Dates:

* 10th Sep, Sat: Expert Testing II done (6 users per person)
* 11th Sep, Sun: Review and make changes for expert testing. Internal testing and get clients to do testing
* 12th Sep, Mon: Wait for clients’ feedback. Make changes if all thing well – deploy to app store, if not 13th Sep, Tues deploy to app store

1. Change Accounting Module (II) – User Access Control to Authentication Module (I)

Meeting is adjourned at **1600**.